## Slide 1
PROJECT PROPOSAL
for
PREDICTIVE AWARD SYSTEM
Client: Mr. Lam Quang Vu
Team members:
Huy Vu | Quan Le | Phuc Nguyen | Son Tran | Tan Vu

## Slide 2
Nguyen Trung Thien Phuc
Backend Developer
Vu Quang Nhat Huy
SCRUM Master
Le Minh Quan
Frontend Developer
UI Designer
Vu Duy Tan
Frontend Developer
Tester
Tran Long Son
Database Designer
Tester
OUR TEAM

## Slide 3
5
3
1
4
2
Soft and Professional Skill
  Leadership
  Project management Decision making
  Teamwork
  Communication
  Documenting
.
Technical Skill
  Programming: Microsoft Visual Studio, MySQL
  Documenting: Microsoft Office
UI Design
  Photoshop
  Dreamweaver
  Balsamiq Mockups
.
Knowledge
  Web programming: Java, PHP, CSS, HTML
Managing
GitHub
Trello
Microsoft Project
SKILL AND KNOWLEDGE

## Slide 4
Issues
Opportunities
RATIONALE OF THE PROJECT
  Wastage on material and efforts
  Create unnecessary hassles with primitive managing method by documents.
  Data does not get updated constantly and usually getting delayed.
  Easily leading to human’s errors without uniform guidelines.
  Setting a clear and concise system and guidelines across the whole university
  Saving on expense as well as storage space.
  Transparency within many different process of predictive award.

## Slide 5: 01 – Being to manage faculty’s personal achievements for rewarding. 02 – Following an ascending priority: 03 – Freedom in coding language. 04 – Being able to function properly in both web and mobile interface. 05 – Form will be filled by checklist with different options. 06 – Account will be divided into different types: standard users, department head, mod, admin.
CLIENT REQUIREMENTS
Individual
Department
University
Higher Level
Notes: © Copyright Showeet.com

## Slide 6
Research the most applicable type of webpage and interface for newly-designed P.A.S
Design two layer of controls for this new P.A.S webpage
Internal control: many accounts with different layered of priorities.
External control: personnel’s award can be checked and awarded in convenience and transparency.
.
Generate a standalone and fully functional webpage for the new P.A.S
Analyze and understand weaknesses and strength of the currently existed Predictive Award System (P.A.S)
SCOPE OF THE PROJECT
1
2
4
3

## Slide 7
  No fixed positions and roles, everything is depending largely on nature of work at the particular time interval
METHODOLOGY (SCRUM)
Why are we choosing SCRUM ?
  Providing more flexibility not only for team but also to clients
  Clear-divided sprint will help condensing work into neat and easy-to-define cubes
  Easier to constantly adapting with new changes or requirements from clients side

## Slide 8
IDENTIFYING COST INCURRED
 | Initiating Phase | Executing Phase | Closing Phase
Huy Vu | 28 hrs/ week | 25 hrs/ week | 28 hrs/ week
Quan Le | 26 hrs/ week | 29 hrs/ week | 25 hrs/ week
Phuc Nguyen | 24 hrs/ week | 30 hrs/ week | 25 hrs/ week
Tan Vu | 27 hrs/ week | 28 hrs/ week | 25 hrs/ week
Son Tran | 25 hrs/ week | 27 hrs/ week | 29 hrs/ week

## Slide 9
PROJECT MANAGEMENT PLANS
Project proposal, requirements, interview
(A1)
er30, 2016
Design Database, Web Template and UI
(A2)
Learning Python and code basic features
(A3)
Mid review, edit and fix bugs
(A7)
Implement and Design
user level
(A5)
Continue on January work, touching up for perfection (A5)
Host Deployment, checking prototype and optimize for mobile usage (A6)
Testing and Debugging
(A7)
Final review and confirm product with client (A8)
Finish and Presentation
(A9)
Sep Oct Nov Dec Jan Feb Mar Apr May June

## Slide 10
hank ou!
Notes: © Copyright Showeet.com